Standard Activity Attributes Template:

| Activity Attributes |  |  |
| --- | --- | --- |
| Project: |  | Date: |
| Activity ID: This information comes from the project activity list. | Activity: This is the name of the activity from the project activity list. | WBS No: This identifies where this activity can be found in the WBS. |
| Activity Description: This information includes a detailed description of the work to be performed for this activity and should be consistent with what is provided in the project activity list. |  |  |
| Activity Responsibility: This section lists who is responsible for executing the work associated with this activity. | Resources and Skill Sets Required: This section describes the resources needed to perform the work. For human resources this section should included necessary skill sets and skill levels required to complete the work. |  |
| Activity Predecessors: This section lists other activities which must occur before this activity. | Predecessor Scheduling: This describes if the predecessor has a start-start, start-finish or other type of scheduling relationship. | Predecessor Dependency: This section describes any dependencies on predecessor activities like lead times, lag times or other requirements. |
| Activity Successors: This section lists other activities which must occur after this activity. | Successor Scheduling: This describes if the successor has a start-start, start-finish or other type of scheduling relationship. | Successor Dependency: This section describes any dependencies on successor activities such as lead times, lag times or other requirements. |
| Type of Effort: This section describes if the work for this activity is a level of effort, fixed effort, fixed duration, apportioned effort or other type of work. |  |  |
| Location of Activity: This section describes where the work for this activity will be performed. |  |  |
| Activity Assumptions: This section lists all assumptions associated with this activity. These should also be included in the project's assumption log. |  |  |
| Activity Constraints: This section describes activity constraints such as firm milestone dates, resource constraints or any other identified constraints which may impact this activity. |  |  |

Example with Sample Data:

| Activity Attributes |  |  |
| --- | --- | --- |
| Project: DataNet Software Installation |  | Date: 03/01/20xx |
| Activity ID: 0031 | Activity: Install DataNet Software on Human Resources Computers | WBS No: 3.1.1 |
| Activity Description: This activity requires the installation of DataNet software on 8 workstations belonging to the Human Resources Department. |  |  |
| Activity Responsibility: John Brown will be responsible for performing the work for this activity. | Resources and Skill Sets Required: This activity requires basic computer network skills and access to designated workstations. No additional skill sets or resources are required. |  |
| Activity Predecessors: Before this activity can begin installation of DataNet software on the Operations Group workstations must be completed. | Predecessor Scheduling: This activity must start once the predecessor is complete: Finish-Start Relationship. | Predecessor Dependency: There is no lead or lag time requirement with the predecessor activity. |
| Activity Successors: Installation of DataNet on Executive Management workstations will begin immediately upon completion of this activity. | Successor Scheduling: Once this activity is complete the installation on Executive Management workstations will begin: Finish-Start relationship. | Successor Dependency: There is no lead or lag time between this activity and its successor. |
| Type of Effort: This activity is a fixed duration activity which will occur over a period of one week, or 40 hours. |  |  |
| Location of Activity: All work associated with this activity will occur at company headquarters. |  |  |
| Activity Assumptions: This activity assumes all workstations are currently configured and compatible with the DataNet software. |  |  |
| Activity Constraints: Installation on Human Resources workstations must be completed by 06/01/20xx. This activity is dependent on HR employee schedules and availability. |  |  |